## Slide 1: AGILE
Work environment.

## Slide 2: Intro to the agile environment
Agile is a methodology used in the vast IT work environments that capatilizes on speed, adaption and teamwork to provide customer value.
Agile is becoming the most popular dynamic in the field today, allowing better communication

## Slide 3: Roles
Product Owner
  Provides product backlogs to move to customer interests day to day
Scrum Master
  Manages the scrum meetings, facilitating any roadblocks and practicing every day agile principles to provide consistency and integrity.
Development team
  The majority of the force comprised of programmers, engineers and testers. These are the testers and developers that do the heavy lifting in sprints.

## Slide 4: stages
Planning
  This stage is limited as agile is built to be adaptive and planning to far ahead is seen as counter productive. Still it is important to get estimates on time needed to complete tasks, this stage involves creating backlogs, user stories and building sprints
Sprint
  The work put into practice, sprints are incremental and generally comprised of 2 to 4 week durations to complete a set of tasks subject to change at any time labeled with levels of priority for the development team to complete
Continued...

## Slide 5: Stages Continued
Review
  Investers / product owner review completed work deciding what comes next and where possible improvements may lie.
Retrospective
  The team takes time on reviewing completed work after the initial review from the higher ups to adapt where needed to build a better production team.

## Slide 6: Waterfall vs Agile comparison
Waterfall's environments are usually more clear on what is required from the development team but is less adaptive to changed therefore can dramatically increase production time of a product and can have a trickle effect of stress on the team when they are being pressured to work harder / faster to deliver resulting in potentially sloppier code / results or extended timing which can cost the company more in money. It goes through its own phases and does not typically deviate from this process.
Continued. . .

## Slide 7: Continued
Agile's environments roadmap is less clear capatilizing on adaption with the idea of focus on what is directly in front of us prioritizing what is most directly needed at any given point of time allowing flexibility and change at nearly any point of time, this can lead to additional stress occasionally but prevents huge back pedals which can cause substantial stress on everyone. It values adaption, collaboration and delivery.

## Slide 8: Conclusion
Agile is typically the preferred method of choice in this line of work as customers often don't understand / know what they really want at the beginning resulting in the need of constant changing anyway. No process is perfect and the ability to change at any time along with clear communication / expectations becomes invaluable and less stressful than other methods.